Analysis of the current SEI’s Business Process Management System (BPMS)

Project MK-10-IB-EN-01

Activity no: 3.1 (mission 3.1.1)

Prepared by:

José Gil de Bernabé

José Francisco Alonso Picón

Jasminka Drazenovic

Adam Nadolski

César Seoánez

September - November 2015

List of Acronyms

| BPMS | Business Process Management System |
| --- | --- |
| EC | European Commission |
| IC | Inspection Council |
| IED | Industrial Emissions Directive 2010/75/EU |
| IPPC | Integrated Pollution Prevention and Control |
| LoE | Law on Environment |
| LoIS | Law on Inspection Supervision |
| LSGU | Local Self-Government Unit |
| MoEPP | Ministry for Environment and Physical Planning |
| MLSGU | Ministry of Local Self-Government Units |
| NGOs | Non-Governmental Organisations |
| RMCEI | Recommendation 2001/331/EC of the European Parliament and the Council providing for minimum criteria for environmental inspections in the Member States |
| SEI | State Environmental Inspectorate |
| TA | Technical Assistance |
| TFS | Transfrontier Shipment of Waste |
| ZELS | Association of the Units of Local Self-Government of the Republic of Macedonia |

Contents

1.	Executive summary	4

2.	Assessment of SEI’s BPMS	4

2.1.	Important preliminary note: connection between BPMS & general E-Inspection software (to be developed in 2016-2017), and with IRAM risk-assessment software	4

2.1.1.	E-Inspection software	4

2.1.2.	IRAM	5

2.2.	Description of SEI’s BPMS	6

2.2.1.	Inspections management module	6

2.2.2.	E-archive module	6

2.2.3.	Supporting documents and maintenance	7

2.3.	Next steps towards full implementation of SEI’s BPMS inspection module	7

2.4.	Gaps and potential areas of improvement	8

2.4.1.	Gaps affecting all kinds of inspections	8

2.4.2.	Gaps affecting implementation of inspection-related prescriptions in the IED	12

3.	Recommendations on the contents for next Twinning missions related to the BPMS	14

3.1.	Second BPMS-related mission (mission 3.1.2, February 2016)	14

3.2.	Third BPMS-related mission (mission 3.1.3, April 2016)	19

3.3.	Fourth BPMS-related mission (mission 3.1.4, June 2016)	19

Annex 1: Context of the BPMS: E-Government as part of the National Public Administration Reform Strategy	20

Annex 2: Information about  project that will develop software for E-Inspection	21

Annex 3: EU best practice: general information management system & IED inspection software in Galicia (Spain)	27

# Executive summary

This document collects the results and conclusions of the assessment performed to the Business Process Management System (BPMS) currently being tested in order to be used by SEI and local authorised environmental inspectors.

In section 2 such assessment is performed, describing the key features of the BPMS, proposing a calendar for its implementation, analysing its gaps and proposing possible improvements to deal with them. Discussion is made of possible improvements required in order to cope with the requirements of article 23 of the Industrial Emissions Directive (IED) for the case of installations falling under the scope of IED.

Based on the assessment and proposals in section 2, section 3 proposes potential topics that can be treated in the remaining missions within activity 3.1 of this Twinning project, to contribute to the implementation and further development of the BPMS.

# Assessment of SEI’s BPMS

## Important preliminary note: connection between BPMS & general E-Inspection software (to be developed in 2016-2017), and with IRAM risk-assessment software

### E-Inspection software

The Inspection Council will be one of the beneficiaries of the project EuropeAid/136671/IH/SER/MK “Public Administration Reforms and E-Government”, in particular “the second sub-component shall provide institutional and administrative strengthening of the Inspection Council and other inspectorates through development of a system for E-Inspection.” For more detailed information about the context of e-Governance reforms see Annex 1, and for this project see Annex 2.

This E-Inspection software, which should support the collection of all relevant data to the work of the inspectorates and provide adequate mechanisms/functionalities/tools for processing analysis and reporting based on the gathered data as per the needs of the Inspection Council, will be developed in the period January 2016 – June 2017, and is expected to take as a basis the existing inspection software of the State Market Inspectorate.

It is essential to ensure at all stages of development of that software a good communication with SEI and experts from this Twinning and from the Supply Contract that developed the BPMS, in order to guarantee the appropriate connection between both pieces of software, so that:

- The environmental inspectors and the industrial operators do not have to input the same data several times (once for BPMS, once for E-Inspection software)

- The E-Inspection software will be developed in such a way that regarding environmental inspections it will be compatible with the requirements deriving from EU environmental acquis (e.g. IED, RMCEI, Seveso Directives, TFS Regulation), and will facilitate their implementation, in the fields of planning, execution, evaluation and reporting on inspections.

All web oriented database or applications concerning business processes for inspectors MUST be connected and joined through fields that are common (such as spatial data from Cadaster Administration, reference numbers of legal entities, installations, facilities,  identification number of each inspector), all with numbers that can be checked and compared. All applications must be connected to avoid multiple input of data by inspectors. Multiple input always increases the chances to produce mistakes and reduces the time for effective work of inspectors.

Several of the recommendations provided in section 2.4 on improvements / next steps to develop further the work done so far in the BPMS, should be implemented not in the BPMS but in the E-Inspection software, as mentioned in the start of that section.

### IRAM

In line with EU best practices in the field of environmental inspections, work has been carried out to use the IMPEL risk assessment tool IRAM as the key tool to prioritise environmental inspections and to elaborate plans.

Proper linking between the current BPMS, the coming E-Inspection software and IRAM should be ensured, to avoid that environmental inspectors do not have to input the same data up to 3 times, but only 1 time. It is suggested that in the next months, during the testing period of the new web oriented database for IRAM procedure, possibilities for joining it with the BPMS should be checked according to inspector duties.

## Description of SEI’s BPMS

The application is based on SharePoint tool, designed for multitask process management and many users, among whom the information is shared.

The processes that are managed in this system are not only inspections, but also monitoring tasks, elaboration of inspection plans, etc.

There are two modules, one for the management of inspections and another for the e-archive of SEI.

### Inspections management module

The system works this way for the case of management of inspections:

The inspector who according to the inspection plan will carry out an inspection, each time he will want to implement one will open a new process and the system assigns to it an identification number. Since then, only the inspector may enter and modify the information needed for the inspection or generated by the inspection and only s/he and SEI Director can access it.

During the course of the inspection, the inspector enters the time needed to carry out the inspection, selects the plan to which it belongs (in the case analyzed, it was the supervision plan), inspection type (“ordinary” (=planned), “extraordinary” (=unplanned) or “monitoring” (=follow-up of a previous inspection process)). The inspector can also upload files and comments that are needed to perform the inspection and in the end of the process uploads documents such as the minutes, report, sampling results,.... After the inspection and related reporting is considered as concluded, the process is closed and the system sends an email to SEI Director, who can see all what has been done.

The system has on the left side a menu, in which inspectors and supervisor may click and view active inspections, closed inspections, general information about the installations subject to inspection (location, contact, permits, etc.).

Inspections to a given installation are usually assigned always to the same inspector. The software allows the inspector to see the information on inspections carried out by him/her to a given company, using a search engine, where keywords are written. An inspector cannot see information related to inspections carried out by other inspectors, unless given permission by the Director of SEI. Should for any reason (illness, holidays...) other inspectors have to perform a visit to a company which is usually not allocated to them, SEI Director may authorise them to look in the system to the inspections carried out to the corresponding company by the inspector who is absent.

### E-archive module

The system also features a document management module (“e-archive”) where it is possible, for each installation subject to inspection, to find the documents/info sent by the installation and those generated by the inspections to that installation.

Once an inspector uploads a file with the corresponding code number, it appears in the e-archive module.

The archivist and SEI Director can have access to all files related to a given company. An inspector needs to request access to files of inspections not performed by him/her.

### Supporting documents and maintenance

A brief manual has been developed for users, complemented by a couple of explained study cases of inspection procedures.

So far no guidance for the future administrator of the BPMS has been delivered.

## Next steps towards full implementation of SEI’s BPMS inspection module

Currently a tender to provide secure internet connection to all SEI branch offices is expected to be launched in mid-November, with internet connection expected to be provided up to the end of 2015. In addition the E-Archive module is expected to become operative in January 2016. A second stage to provide secure internet connection with local authorised environmental inspectors is envisaged, but its implementation calendar is uncertain.

The following steps to implement SEI’s BPMS inspection module are proposed, focussing on a first stage on SEI inspectors, and on a second stage on local authorised environmental inspectors:

- In December 2015 a group of SEI inspectors is expected to be trained on the use of the BPMS, and will be requested to insert cases and test the BPMS. It is suggested to devote 1 week in January 2016 to such testing. The training should be based on the manual, to discover points to improve both in the manual and the inspection module.

- After making the corresponding improvements in the manual and the inspection module (up to the end of January 2016), training program for the rest of SEI inspectors and some local authorised inspectors with whom collaboration is better is proposed for February 2016: at least 1 day per group. It has to be kept in mind that training will require a number of available computers and access to the application server.

- Testing of the module by inspectors who participated in the training until the first week of March 2016, creating as many fictitious cases as possible, noting the problems encountered and communicating them to the module developer for their correction.

- Meeting of the team that tested the module with the module developer, to validate the software or discuss the last changes required. It is proposed to take place in mid-March 2016. If changes are proposed, they should be delivered up to the first half of April 2016.

- In parallel, in the months of January-February 2016, the module developer should train the staff at SEI that will be in charge of the maintenance and further development of the module.

It is essential that the developer of the module gives to the SEI the source code and information needed to make changes to the module in the future.

- As a provisional target the module could start to be used by the SEI inspectors no later than April 2016.

- Implement gradually the inspection module for the case of local authorised environmental inspectors. As criteria to establish an order of municipalities in which the module will be implemented it may be emphasized:

  - Attitude of the correspoding local inspectors to the use of the new module.

  - Availability of computer, access to the BPMS and internet connection.

## Gaps and potential areas of improvement

Due to the coming development of the E-Inspection software that will serve as framework for the work of all Inspectorates, some of the proposals for improvement provided in this subsection may be better implemented in such tool. It should be discussed in the following months and follow-up missions with the team in charge of the development of the E-Inspection software which proposals could be implemented through it, and which should be additional developments to SEI’s BPMS.

### Gaps affecting all kinds of inspections

#### GAP 1: The system planned to capture data from other information existing or future systems of this institution and MoEPP departments (water, permits, PRTR, ...) is unknown

It is considered essential to establish as connecting element for the different environmental information systems that will be developed by the SEI and the MoEPP (environmental permits, PRTR, waste, emission sources...), the tax identification number of each installation and its physical location (address or spatial data from the cadaster), and a unique number identifier of the whole company or entity. These fields should appear in all databases, so that they can export data between different databases based on this common element. It must be emphasized once more that data must be input only once.

It is suggested that, within the work to be done to develop a fully operational National portal for e-services within the project EuropeAid/136671/IH/SER/MK “Public Administration Reforms and E-Government”, such portal should include all web related applications that concern the corresponding inspection duties as it is planned in BPMS and IRAM.,

See as well preliminary note (section 2.1) and recommendations therein regarding connection with E-Inspection software and IRAM.

The example of the region of Galicia, Spain

In the case of Galicia, every installation that can be subject to environmental inspection is assigned a reference number that serves as unique reference for all environmental information systems. Of course every time a new system is going to be developed, analysis should be made of the information to be handled, identify the shared data and the people responsible for its creation and maintenance.

In Galicia, at the moment, the following systems, connected as described above, are in place:

1. Solid waste management information system

2. Information system concerning disciplinary proceedings opened on the basis of an inspection

3. E-PRTR

4. Information system on emissions of volatile organic compounds, VOC.

5. Information system for facilities that have emission points which must be subject to measurements.

#### GAP 2: The module does not include management indicators and executive summaries of the inspection processes

Such indicators and summaries are very useful for SEI Director and for planning and reporting purposes, in particular the following information:

- List of installations that should be subject to follow-up inspections

- Companies that were visited, purpose of the visits and main results of each inspection. E.g. this report is essential in Galicia. To include this information in the module, one or several new fields should be added, where the following info would be inserted:

  - Reason to carry out the inspection (including defined objectives in case of planned inspections)

  - Main results

  - If a disciplinary procedure was performed to the company and the result thereof

  - If there is need for follow-up

  - Fields related to annual, quarterly and monthly reports

- Performance statistics as a function of different variables (municipalities, inspectors, inspection types...), visible not only for managers but for all users of the system, to foster the improvement of the performance of those who make less.

Templates integrated in the BPMS enabling the inputting of data instead of simply uploading pdfs (see gap 10) can increase the utility of the BPMS substantially for managers, by endowing the system with the capability to generate in an automated way different kinds of reports at will.

#### GAP 3: The BPMS does not allow other authorities, NGO’s or citizens to request inspections:

They should have a way to make such requests as an input to the E-Inspection software, where they would be required to specify the information that should be checked and the purpose of the inspection. To avoid random requests, a Captcha filter should be included.

#### GAP 4: The Sharepoint tool to view Gantt diagrams of the processes is not in place

To control inspections completed, ongoing and planned, Sharepoint has a Gantt diagrams tool that is not available right now. It should be easy to enable this option, depending on the license. It is suggested that all licenses needed should be provided by central government agreement.

#### GAP 5: The information about inspections performed should be available for consultation by all personnel related to environmental inspection.

The reasons for this change are:

- Facilitate the implementation of a single environmental inspection approach.

- Sometimes different inspectors may perform over a period visits to the same facility, but if they do not have access to information from previous visits, it leads to lack of coordination, damages the image of environmental inspection and at the same time it makes the work of inspectors and of industries more difficult.

- It is very useful for a new inspector to learn how documentation and findings should be provided, by looking at examples from previous inspections.

It is suggested as well that it will be very practical that several minutes from each inspector that has participated in the same inspection should be combined into one report.

#### GAP 6: The module does not include features to ensure the compliance with Directive 2003/4/EC on public access to environmental information

It is essential to clearly identify what information that must and will be made available to the public or any court. One option would be, within the e-archive module, for each company to have 2 folders, one with public information and one with the confidential information.

It is suggested that a summary for each inspection can be provided as public information in the website.

#### GAP 7: The inspection module has only one mode of operation, and has no mode for testing the system or trying new updates.

Besides the “normal” mode, used for real inspections, the BPMS must have a test mode in which it is possible to make all kinds of trials, to learn, and it will serve as well to try upgrades to the system. According to discussions held with the IT experts of the Supply Contract that developed the BPMS, such functionality will be in place once the testing period is finished (currently there is only “test mode”).

Independently of that, (fake) examples of inspection processes, should be accessible by all users at any time, so in case of doubts examples can be opened and seen.

#### GAP 8: The inspection module lacks a section or folder that includes the legislative, procedural and relevant news.

It is recommended to include this section or folder. A folder in the left menu can include the set of relevant files, and a section on the home page can be created to include notifications on relevant developments whose related files are included in the mentioned folder.

It is suggested that in the first page of the BPMS there should be a list of topics, documents, legal part with news, links to other governmental institutions relevant for inspectors, calendar etc.

#### GAP 9: The current user manual does not have the level of detail necessary for users with low computer knowledge, and there is no manual for the future BPMS administrator.

It would be recommendable to develop more in detail the BPMS manual, to be understandable for users with very low level of computer knowledge.

It would be recommendable to develop a specific manual for the future BPMS administrator that explains everything needed for maintaining and creating new modules

The BPMS should also include some hints with suggestions about the entered data (e.g. help button, short movie, pop-up windows with explanations about how to complete the corresponding fields, etc.). The BPMS shouldn’t allow to save uncompleted data (in case of information considered as crucial).

#### GAP 10: introduced documents are in PDF format which makes it impossible to obtain the information about the content.

In the current BPMS very important information about the inspections, like the contents of the minutes, is uploaded as scanned pdf files. The next step in this direction, which should be implemented within the E-Inspection software mentioned in section 2.1, is to replace such a procedure by the fulfilling of electronic templates within the software (like minutes on inspection findings, minutes to justify and request mediation procedure, Minutes irregularities and measures to take etc.), which will allow to get the relevant information about the inspection (results, instructions delivered to the controled company, etc.). According to EU experience, such templates are very  useful to collect necessary data for planning and to for the delivery in an almost automated way of the reports about the inspection activity. Such an approach is expected to be implemented in the E-Inspection software, according to the discussion held with representatives of the Inspection Council,

#### GAP 11: Insufficient setup to generate a variety of reports about the inspection activities.

Collecting data should be done with a purpose. One of the main goals of an inspection software is to help to prepare the reports about the inspection activity that are required either by law or by managers within SEI and from other public administrations. It should be discussed which kinds of reports are expected to be delivered, and as a function of that proper templates and fields should be included in the E-Inspection software, to ensure that the required data are included in the system; finally, predefined reports should be prepared which would feed on those data. These reporting features also facilitate the cooperation of inspectors when introducing its use in their daily work, as it is a very clear example of how it will simplify their administrative burden. These predefined reports can be useful, e.g. to prepare annual, quarterly and monthly reports.

### Gaps affecting implementation of inspection-related prescriptions in the IED

The current inspection module does not include a distinction between installations in Annex 1 of the IED and other kinds of installations.

IED installations are the only ones which have, with respect to environmental inspections, a whole set of precise obligations laid down in EU environmental acquis. Article 23 of the IED configures a specific framework for the inspections of IED installations, with immediate consequences in the way that inspections must be planned, prepared, inspected and reported to public and EC.

The adaptation to this framework is a real challenge which is estimated to take at least a 3 - 4 years to be completed, assuming full commitment by SEI and an institutional and financial framework favourable to the changes that it implies.

It is recommended that in a later mission detailed discussion should take place with the beneficiaries about further development of software that may support SEI in its obligations related to IED art. 23.  This proposal can be considered during creation of e-Inspection software.

The IED inspection framework has the following characteristics affecting different aspects of inspections:

- Inspections are categorised as follows: routine inspections, inspections motivated by serious environmental complaints, serious environmental accidents, incidents and occurrences of non-compliance, or by substantial modifications of the installation.

- The frequency of routine inspections shall be based on a systematic appraisal of the environmental risks of the installation, with a periodicity ranging between 1 and 3 years. The tool widely spread to implement such appraisal is IRAM IMPEL tool.

- These routine inspections imply a very large amount of workload, as for each environmental vector (air, noise, discharge waters, soil, groundwater, waste) it must be checked that the corresponding controls established in the permit have been respected (in terms of parameters and frequencies) and that there has been no surpassing of Emission Limit Values defined for each parameter.

- Deviations from compliance must be categorised for each environmental vector (air, water, etc) according to clear rules, and the degree of compliance with the permit evaluated.

- An environmental report must be prepared after the inspection minutes, within a period of 2 months or in some cases additionally in 4 months. In the latter case the first report will be provisional and the second one will be final.

- The final environmental report must be made available to the public at least through the website of the environmental competent authority.

- Once a year an environmental inspection report about the inspections carried out during the year must be delivered, following the indications stated in Commission Implementing Decision 2012/795/EU on reporting requirements linked to IED implementation.

Galicia’s Regional Competent Authority has developed a specific software for compliance with Article 23 of the IED. This software interacts with the general software of routine environmental inspections and is capable of extracting and sharing data with other databases such as waste, PRTR, VOC (volatile organic compounds) emissions and sources of emissions, or air quality.

The software allows to:

I.- Have all data and information given in the integrated environmental permit and in subsequent modifications of it.

II.- Having all the data of the various controls carried out following monitoring plans defined in the integrated environmental permit for each environmental vector in the period between environmental inspections

III.- Define and assess environmental deviations found for each environmental vector.

IV.- Assess the degree of compliance with the integrated environmental permit.

V.- Re-evaluate after each environmental inspection carried out the environmental risk index (IRAM) and redefine the frequency of the next environmental inspection.

VI.- Obtain the environmental inspection report (interim and / or final).

For more information about it see on Power point presentation included in Annex 2.

# Recommendations on the contents for next Twinning missions related to the BPMS

## Second BPMS-related mission (mission 3.1.2, February 2016)

MS Experts:

- 15th – 18th February: Adam Nadolski , Jasminka Drazenovic

- 23rd – 26th February: José Gil de Bernabé, Anita Pokrovac

Objectives:

- Analyse and discuss inspection software in the State Market Inspectorate and previewed E-Inspection software, preparing proposals on how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis.

- Prepare further recommendations for improvement based on the possibilities offered by Sharepoint and the testing experience of the BPMS by inspectors since the previous mission in November 2015.

- Discuss and provide recommendations on the way to ensure proper exchange of information between the inspection module / E-Inspection software, the Macedonian PRTR software and other relevant databases within MoEPP.

- Present relevant conclusions from IMPEL meeting in September 2015 on Business Process Management Systems used by Inspectorates in the EU, and discuss with Macedonian experts existing gaps and potential improvements, including IRAM implementation.

- Elaborate proposals and implementation plan of the IRAM methodology for SEI.

- Draft recommendations for the development of good predefined templates for minutes, reports, plans…

Outputs of mission:

- Assessment of inspection software in the State Market Inspectorate and previewed E-Inspection software, and proposals on how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis.

- Delivery of further recommendations for improvement based on the testing experience of the BPMS by inspectors since the previous mission in November 2015.

- Delivery of recommendations on the way to ensure proper exchange of information between the inspection module / E-Inspection software, the Macedonian PRTR software and other relevant databases within MoEPP.

- Presentation about IMPEL meeting in September 2015 on Business Process Management Systems used by Inspectorates in the EU.

- Proposals and implementation plan of IRAM methodology for SEI.

- Recommendations for the development of good predefined templates for minutes, reports, plans…

AGENDA

15th – 18th February: Adam Nadolski , Jasminka Drazenovic

Monday 15th of February

- 08:40 – 12:30

  - Discussion with the RTA of the detailed working plan, structure of the output to be prepared, information needed, information available.

  - Meeting with SEI inspectors who have been using the BPMS in the previous months, to comment on their experience and potential areas for improvement.

  - Meeting with the team in charge of the elaboration of the E-Inspection software, to discuss about their technical specifications, and how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis. If relevant, invite as well staff of State Market Inspectorate.

- 12:30 – 13:30 Lunch break

- 13:30 – 17:30

  - Start drafting document with assessment of inspection software in the State Market Inspectorate and previewed E-Inspection software, and proposals on how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis.

  - Start the preparation of further recommendations for improvement based on the possibilities offered by Sharepoint and the testing experience of the BPMS by inspectors.

Tuesday 16th of February

- 08:40 – 12:30

  - Continue drafting document with assessment of inspection software in the State Market Inspectorate and previewed E-Inspection software, and proposals on how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis.

  - Continue the preparation of further recommendations for improvement based on the possibilities offered by Sharepoint and the testing experience of the BPMS by inspectors.

- 12:30 – 13:30 Lunch break

- 13:30 – 17:00

  - Continue drafting document with assessment of inspection software in the State Market Inspectorate and previewed E-Inspection software, and proposals on how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis.

  - Finalise the preparation of further recommendations for improvement based on the possibilities offered by Sharepoint and the testing experience of the BPMS by inspectors.

Wednesday 17th of February

- 08:40 – 12:30

  - Finalise drafting document with assessment of inspection software in the State Market Inspectorate and previewed E-Inspection software, and proposals on how to ensure communication with current BPMS, and compatibility with planning with IRAM and reporting as requested by EU environmental acquis.

  - Discussion with RTA, RTA Counterpart & Component Leader 3 about work done so far.

  - Inclusion of suggestions from discussion with RTA, RTA Counterpart & Component Leader of Component 3 in the work done so far.

- 12:30 – 13:30 Lunch break

- 13:30 – 17:00

  - Meeting with MoEPP IT experts in charge of the development of the Environmental Information System, to discuss access options of the inspection module / E-Inspection software to the Macedonian PRTR software and other relevant databases within MoEPP.

  - Start drafting recommendations on the way to ensure proper exchange of information between the inspection module / E-Inspection software, the Macedonian PRTR software and other relevant databases within MoEPP.

Thursday 18th of February

- 08:40 – 12:30 Continue drafting recommendations on the way to ensure proper exchange of information between the inspection module / E-Inspection software, the Macedonian PRTR software and other relevant databases within MoEPP.

- 12:30 – 13:30 Lunch break

- 13:30 – 17:00

  - Finalise drafting recommendations on the way to ensure proper exchange of information between the inspection module / E-Inspection software, the Macedonian PRTR software and other relevant databases within MoEPP.

  - Discussion of mission´s outputs with RTA, and next steps to take.

  - Preparation of mission’s report of experts.

23rd – 26th February: José Gil de Bernabé, Anita Pokrovac

Tuesday 23rd of February

- 08:40 – 12:30

  - Discussion with the RTA of the detailed working plan, structure of the output to be prepared, information needed, information available.

  - Review findings and work done by experts of the previous week, and discuss with RTA work to be done in relation to them.

- 12:30 – 13:30 Lunch break

- 13:30 – 17:30

  - Presentation of relevant conclusions from IMPEL meeting in September 2015 on Business Process Management Systems used by Inspectorates in the EU, and discussion with Macedonian experts related to implementation of inspection software for environmental inspectors about existing gaps and potential improvements, including IRAM implementation.

  - Discuss possibilities and next steps for the implementation of IRAM methodology for SEI with RTA Counterpart, Component Leader of Component 3 & IT experts of the Supply Contract designing for SEI the BPMS.

Wednesday 24th of February

- 08:40 – 12:30 Start the elaboration of proposals and implementation plan for implementation of IRAM methodology for SEI

- 12:30 – 13:30 Lunch break

- 13:30 – 17:00 Finalise the elaboration of proposals and implementation plan for implementation of IRAM methodology for SEI.

Thursday 25th of February

- 08:40 – 12:30

  - Check the reports currently delivered as a result of the inspections, and compare them with the reports described in Gap 2 of the BPMS assessment report.

  - Start drafting recommendations for the development of good predefined templates for minutes, reports, plans…

- 12:30 – 13:30 Lunch break

- 13:30 – 17:00

  - Finalise drafting recommendations for the development of good predefined templates for minutes, reports, plans…

  - Discussion with RTA, RTA Counterpart & Component Leader of Component 3 about work done so far.

  - Inclusion of suggestions from discussion with RTA, RTA Counterpart & Component Leader of Component 3 in the work done so far.

  - Start update of outputs delivered by experts of the previous week according to discussions held.

Friday 26th of February

- 08:40 – 12:30

  - Finalise the update of outputs delivered by experts of the previous week according to discussions held.

  - Discuss with RTA support that can be provided in follow-up missions related to the BPMS, to bridge the gaps described in the BPMS assessment report.

  - Start drafting detailed agendas for follow-up missions 3.1.3 & 3.1.4.

- 12:30 – 13:30 Lunch break

- 13:30 – 17:00

  - Finalise drafting detailed agendas for follow-up missions 3.1.3 & 3.1.4.

  - Presentation of agendas prepared to RTA, and preparation of mission’s report of experts.

## Third BPMS-related mission (mission 3.1.3, April 2016)

Experts and agenda will be defined in mission 3.1.2, as a function of the findings and outcomes of that mission.

A training day related to the use of the BPMS may be delivered, following the recommendations of the training programme report delivered by mission 1.3.2 and the degree of implementation of the BPMS.

The program may include the discussion of / work towards the inclusion in the BPMS of:

- Section or folder that includes the legislative, procedural and relevant news

- Popups help dialogues, explanatory video…

- Manual for BPMS administrator

Also recommendations linked to the fulfilment of IED obligations (see section 2.4.2) may be subject of further development.

## Fourth BPMS-related mission (mission 3.1.4, June 2016)

Experts and agenda will be defined in mission 3.1.3, as a function of the findings and outcomes of that mission.

A training day related to the use of the BPMS may be delivered, following the recommendations of the training programme report delivered by mission 1.3.2 and the degree of implementation of the BPMS.

# Annex 1: Context of the BPMS: E-Government as part of the National Public Administration Reform Strategy

The Action Plan of the National Public Administration Reform Strategy focuses on several areas that will increase the quality of the public administration in the country, such as E-Government, one-stop-shops, etc. One of the specific objectives of the PAR Strategy is to improve the quality of administrative services by their simplification and inter-connection with the contemporary IT solutions (including all aspects of the “E-government” and “E-administration” concepts).

To achieve this goal the Ministry of Information Society and Administration (MISA) developed the National Strategy for e-Government. It defines the main strategic goals and action plan to allow increased usage of ICT (Information and Communication Technologies) for a more efficient public administration. The Strategy has the challenge of enabling implementation and massive utilisation of electronic communications and information technologies. Several laws and legislative documents cover the organisation of e-Government and e-Administration in the Country.

The Law on Electronic Commerce enables electronic documents to be treated as official contracts and defines their legitimacy as paper documents.

The current legislation about electronic signatures and electronic documents specifies the process of using electronic messages, like time stamp, system identifier etc.

The Law on Electronic Management was initiated with a relevant project on establishing the document and workflow management infrastructure for government institutions. This law regulates the work of the ministries and other government authorities in the exchange of data and documents in electronic format, in relation to the implementation of administrative services by electronic means. Seven bylaws were adopted in June 2010 to enable the implementation of this law and the implementation of electronic workflow procedures and electronic document exchange.

The Law on ex-officio exchange of documents in the public institutions was adopted in May 2013. The Law regulates the procedure for ex-officio exchange of documents in the ministries, other public institutions, municipalities and other entities specified in the law.

The Ministry of Information Society and Administration finalised in 2013 the pilot project “Interoperability” that enabled five institutions to share information in each other’s registries electronically (Government to Government or G2G communication). This project, together with the Law on Electronic Management and the seven by-laws (In accordance with the Corrigendum to Commission Decision 2004/387/EC of 28 April 2004 - Decision 2004/387/EC of the European Parliament and of the Council of 21 April 2004 on the interoperable delivery of pan-European e-Government services to public administrations, businesses and citizens (IDABC) (OJ L 144, 30.4.2004)), present the basis of the G2G communication in the country. G2G communication is the first level of reform that should be fully functional with the implementation of the second phase of Interoperability project which should commence by the end of December 2015.

# Annex 2: Information about  project that will develop software for E-Inspection

Technical Assistance project EuropeAid/136671/IH/SER/MK “Public Administration Reforms and E-Government”, with a duration of 18 months (starting on January 2016 approx) and a budget of 2.000.000 €. The second sub-component shall provide institutional and administrative strengthening of the Inspection Council and other inspectorates through development of a system for E-Inspection .

Objectives for Component 2: Strengthened institutional and administrative capacities of the Inspection Council and the inspectorates

- National legal framework in the area of inspection supervision effectively implemented;

- Developed and fully functional system for E-Inspection which will provide for:

- Inspection procedures prescribed by the law initiated and carried out in a timely, methodological and professional manner;

- Electronic management of all inspection cases, including electronic distribution of inspection cases to inspectors;;

- Reporting system including preparation of pre-defined reports required by the law;

- Integration with the existing public databases that contain relevant data on the legal entities

- Continued supervision of the effectiveness and efficiency of the  procedures for the misdemeanours implemented;

- Staff trained for support of the system (source code delivered; technical and user related documentation delivered; delivered training);

- One study tour (group of maximum five persons) for institutional and administrative strengthening of the State Administrative Inspectorate and Inspection Council, convened.

Description of Component 2:

The objective of the e-Inspection software solution is to develop central solution for planning, recording, monitoring and coordination of inspection supervisions. The solution shall be web based.

Currently, there is a basic version of such a software solution implemented in State Market inspection authority. The existing solution satisfies the needs of one inspection authority, however there are still areas of business processes that are not implemented in this solution. This solution provides a solid base for further upgrades with new functionalities and expansions to make it usable by all inspection authorities and by Council of inspection authorities. The source code of the existing solution is owned by State Market Inspectorate and can be used for free by the Contractor.

The e-Inspection software solution shall provide electronic management of inspection supervision cases, including the electronic distribution of the cases.

One of the modules of the e-Inspection software solution shall cover data about inspection authorities, inspectors and their licences,  their inspection cases as well as management of the inspectors performance. This module shall also contain reporting tools and pre-defined reports for the needs of the Council of Inspection Authorities and the inspection authorities.

E-Inspection software solution shall be integrated with existing registers/databases of other institutions that contain data regarding legal entities (Central Register, Employment Service Agency, Public Revenue office, Agency for Real Estate Cadastre). The solution shall provide that each legal entity, subject of inspection supervision is analysed for its behaviour, which shall lead to better coordination between teams from different inspection authorities, as well as proper distribution of inspection supervision in accordance with subject behaviour.

Solution should enable audit trail (log files) for all actions taken, including user access in order to enable following the entire processes and prevent eventual irregularities.

The benefits of such a software solution are optimization of work of Inspectors, improved process of inspection supervision over subjects to be controlled by Inspection authorities, protecting the environment by improving the protection of life and people behaviour, concurrent economical surrounding, fight against “shadow economy”, protection of fiscal integration, rule of law and many others.

The e-Inspection software solution is based on assessments and conditions that are available at the moment of specifying the requirements. The contractor’s ideas and proposals based on his know-how will be welcomed during the preparation of detailed requirement specification.

Detailed list of activities to be performed within Component 2: Institutional and administrative strengthening of the State Administrative Inspectorate and Inspection Council

The e-Inspection software solution should implement activities to cover the modules listed below. It should be noted that some of the modules already exist in rudimental form in the existing solution of State Market Inspectorate:

- Create Inspectorates module

This module shall contain all data related with inspectorates. It shall enable managing data like inspectorate name, address, contacts, location, regional units, etc.

- Create Inspectors and inspectors performance evaluation module

The module for inspectors and evaluation shall cover data about inspectors on individual level. Yearly evaluation shall be performed according to supervisions they have done and other relevant parameters related with inspectors work and educations based on certain quantitative and qualitative criteria.

- Create Laws, bylaws and rulebooks module

In the existing software solution there is already module that contains information regarding laws, bylaws and rulebook that are used by inspectorates, on which inspection supervision is based.

This module shall be reviewed and eventually additional data shall be added to it.

- Create Work orders module

This module has already been implemented in the existing solution. Work orders should be created by superiors and assigned to inspectors with a possibility of random assignment. Work orders can be monitored throughout the execution process. Inspectors can view only orders assigned to him/her. The process terminates with generation and printing of findings of inspection supervision along with further proceedings of inspection supervision.

E-Inspection software solution in accordance with the current situation shall eventually adjust and improve the existing Work orders module.

- Create Case management module

This module also exists. The inspectors can create cases upon received work order. They can review their list of cases and to see details per case along with all documents related with that specific case.

For each case, according to the subject nature and to the findings of the inspection supervision, the inspector can create documentation and measures that follows as a result of the inspection supervision. For example, inspector can create initiate invitation for education, create a conclusion, order for immediate payment of penalty etc.

E-Inspection software solution in accordance with the current situation shall eventually adjust and improve the existing Cases module.

- Create Misdemeanour commission module

This module Misdemeanour commission is implemented in existing solutions.

The e-Inspection software solution in accordance with the current situation shall eventually adjust and improve the existing Misdemeanour commission module.

- Create User management module

The existing solution works only within one Inspectorate. There are several user roles defined, each with different access rights according to specific job position.

The e-Inspection software solution will be used by all Inspectorates. Each inspectorate should only have access to its own data and other common data approved by the Council of Inspection authorities, and the Council of inspection authorities should have access to data from all Inspectorates.

Within one inspectorate, each inspector should have predefined access rights, according to his/her duties.

- Create Planning of inspection supervision module

Inspection supervisions shall be planned in advance based on annual, quarterly and monthly program from each inspection authority. Planning of inspection control is process that begins with planning of Annual programme of each inspection authority, then comes Quarterly programme which is more specific than annual programme, and then the most detail programme is Month program for each inspectorate and for each inspector. For each of these programmes derives Report for all inspectors separately. The analyses of these reports give us information for planning of the next year’s Annual, Quarterly and Monthly plan for the next year.

- Create KPI module

The KPI Module (Key Performance Indicators module) should enable definition and monitoring of predefined KPIs. This module shall enable comparison of parameters that were defined during planning process and the real parameters that are obtained at the end of the inspection process. Examples of such KPI can be (but not limited to) number of inspection supervisions per inspection authority, number of findings of inspection supervision per inspection authority etc.

- Create Subjects module

This module shall contain data about the subjects of inspections. The data for subject will vary in regard to the subject (e.g. legal institution, physical person). The subject data that are covered in the existing software solution shall be reviewed and eventually adjusted according to current needs of Council of inspection authorities.

One of parameters for each subject shall be geolocation, in order to help the inspectors to locate the location of the subject of the inspection supervision and to provide information regarding the risk status of the subject.

- Integration with other State institutions

The e-Inspection software solution should be integrated with other institutions that have data regarding   subjects (legal entities, physical persons) that can be subjected to the inspection supervision. The integration should be done in a way that will enable constant information about the subjects that are of interest. Integration should be provided at minimum with the following institutions:

  - Central Register

  - Employment Service Agency

  - Public Revenue Office

  - Agency for Real Estate Cadastre

In the existing solutions integration with Central Register has been implemented. However, it allows subjects to be entered manually, or data about subjects taken from Central Register to be changed. This must not be a case. Subject data received from institutions above must remain unchanged as received from the original source.

- Create Reports module

There are predefined reports in the current software solution that can be used in future with eventual adjustments and improvements. Reports can be filtered according to different parameters, e.g. inspector name, regional unit, time frame etc.

Since the Council of inspection authorities has been established, there is a need of new reports. Number of such reports may vary having in mind that Council of inspection authorities is in process of its constitution and in process of defining its needs. However, the number of new reports should not be more than 20. Examples of such reports are Annual report for all inspection authorities, Annual report for all inspectors separately grouped by inspection authority and type of inspector, Quartile report for all inspectors separately grouped by inspection authority and type of inspector, monthly report for all inspectors separately grouped by inspection authority and type of inspector etc.

For all reports (existing and newly developed) export to Excel shall be enabled. It is recommended that all data from report to be exported in order to enable user to filter data of interest.

There is a rulebook for registers of Council of inspection authorities that is in process of preparation. The data in E-Inspection software solution should be based on the registers that will be defined within this rulebook. Most of the registers from this rulebook are already enclosed within the modules above (e.g. Register of Inspection authorities). The other registers should be developed as separate modules (e.g. Register of conclusions of the Council of inspection authorities). The number of all registers according to this rulebook is expected to be 17 in total

- The following non-functional requirements shall be met:

    - The solution should be web based application.

    - The solution should be modular, so to enable adding of new functionalities in future. Each module should work independently, and removing or adding a module should not reflect the work of the other modules and the work of overall E-Inspection software solution.

    - The solution should be scalable, so to enable future expansions and upgrades including but not limited to integration with other institutions and applications.

    - The solution should enable audit trail for all actions taken for each user of the solution. The solution should enable easy review of data collected with audit trail and reports in human readable form.

    - The solution should be hosted in Inspection Council server hall.

    - The solution interface should be in Macedonian, with possibility new languages to be added if/when needed.

    - The existing State Market Inspectorate software solution is developed in Java with my SQL database. However, this does not limit the contractor to migrate it to any  database that finds more suitable, which satisfies the requirements for the e-Inspection software solution. Also possibility to migrate solution to another programming language is not excluded and is upon Contractor’s decision. If that is the case, all necessary licences for the functioning of the system shall be provided.

    - 29 inspectorates will be using the upgraded solution, with approximately 1000 users (Inspectorate authorities and Inspection Council).

    - The Contractor shall offer system for monitoring the work of e-Inspection software solution. This system shall notify the appropriate persons whenever there is problem with the web solution.

    - The Contractor shall provide full SSL/TLS support for e-Inspection software solution.

    - The Contractor should prepare procedures for data backup and restore for E-Inspection software solution. The guidelines for using the procedures for backup and restore should be documented.

- Trainings

The Contractor shall organize training for using of the e-Inspection software solution. The training shall be organized as train the trainer. The trained trainers shall be employees from each inspectorate and from Council of inspection authorities that will disseminate the knowledge regarding using e-Inspection software solution to other employees in inspectorates. The trained trainers will without further conditions provide training to their peers.

The participants shall gain knowledge about the using and about the administrating of the solution. The user manual for the participants should be prepared in electronic version.

In addition, the Contractor is obliged to organise:

            - Presentation on the implemented National legal framework in the area of inspection supervision and of the revised procedures for inspection supervision

            - Workshop on development on a functional system for e-Inspection

            - Presentation of the system for electronic collection and processing of the inspection services annual reports

            - Presentation of the methodological and professional approach based on the prepared plans for inspection procedures

            - Workshop on the effectiveness and efficiency of the procedures of misdemeanours

            - Training on the staff capability for maintaining and upgrade of the system

#### The total number of envisaged trainings for this component, including presentations and workshops is 6. The total number of participants shall not be higher than 250 out of which 100 for training of end-user

# Annex 3: EU best practice: general information management system & IED inspection software in Galicia (Spain)

# Footnotes

The Inspection Council is a government body tasked with the coordination and management of all government inspectorates. As such, the Inspection Council prepares regular annual reports summarizing the activities of all different inspectorates and performs statistical analysis on many parameters ranging from type of inspection to statistics on outcome of each inspection case.

It must be noted that projects carried out so far for promoting e-Governance, as well as the project “Public Administration Reforms and E-Government”, always emphasize the goal of creating a single-window, one-data-entrance electronic system. In this sense an example is the project IPA TAIB 2010 - Support in preparation of an Overview and analysis of the existing registers including recommendations for interoperability and preparation of project fiche and ToR for Interconnection and use of registries and databases between state authorities and institutions - The specific objective of this assignment was to assist the new Ministry of Information society and administration in preparation of Overview and analysis of the existing registers including recommendations for interoperability and preparation of project fiche and ToR for Interconnection and use of registries and databases between state authorities and institutions. The project was completed in 2013 and is the predecessor of the project “Public Administration Reforms and E-Government”.

Ask to Darko if the maintenance of the BPMS is contemplated in the contract of the BPMS, and for how long.

http://eur-lex.europa.eu/legal-content/EN/TXT/?uri=CELEX:32012D0795

It would be very useful to get the technical specifications of the E-Inspection software in advance to discuss during this mission.

It is crucial that at least 50 to 100 different inspection processes are recorded in the BPMS before this mission.

To prepare this topic it is requested to have detailed technical specifications of the Environmental Information System, with all functionalities such as those listed in the ER model of the system.

See suggestions in GAP 2 of the BPMS assessment report. Take into account templates of reports and checklists delivered in missions within the project (1.2.10, 1.2.6, 1.2.8, 1.3.3).

Official Gazette of the Republic of  Macedonia, No. 133/2007

The Law on Electronic Signatures and Electronic Documents, The Official Gazette of the Republic of Macedonia, No. 34/2001, 06/2002, and 98/2008.

The Inspection Council is a government body tasked with the coordination and management of all government inspectorates. As such, the Inspection Council prepares regular annual reports summarizing the activities of all different inspectorates and performs statistical analysis on many parameters ranging from type of inspection to statistics on outcome of each inspection case.  The main features of the new solution (e-Inspection) described in Component 2 should support the collection of all relevant data to the work of the inspectorates and provide adequate mechanisms/functionalities/tools for processing analysis and reporting based on the gathered data as per the needs of the Inspection Council.